|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Activity** | **Expected Start Date** | **Estimated Hours (per person)** | **Actual Start Date** | **Actual Hours Spent on this activity** | **Work Carried Out by** |
| **Data Model (ERD)** | 11 February | 10 | 19/02/19 | 5 | Sam, Seb, Zack, Josie |
| **Data Model (Normalisation)** | 18 February | 10 | 26/03/19 |  |  |
| **Development (MySQL)** | 25 February | 30 |  |  |  |
| **Report Writing** | 11 February | 10 |  |  |  |